## GUI Team Backlog and Timeline

GUI Team Backlog

Lists of all tasks to complete for the project along with dependencies.

| Category | Task Name | Description | Sprint Iteration | Possible Dependencies |
| --- | --- | --- | --- | --- |
| UI Design | Identify all necessary screens and UI layouts | Create a list of screens/UI layouts that need to be designed Helps us to determine the number of wireframes that are needed to be created. | Sprint 1 (Feb 24-Mar 7) | N/A |
| UI Design | Create basic wireframes for screens/overlays listed |  | Sprint 1 (Feb 24-Mar 7) | N/A |
| UI Design | Determine UI framework, set up necessary Plugins | UI Framework - JavaFX List of possible Design tools/Plugins to use: - Scene Builder - Figma (Note: Figma has an IntelliJ plugin “Figma to Code” which allows designers to design in Figma and export their design) | Sprint 1 (Feb 24-Mar 7) | N/A |
| UI Design | Determine other planning documentation / deliverables | Other possible documentation: - Wireframes - User Flow Diagrams (maps out the sequence of screens a user navigates through) | Sprint 1 (Feb 24-Mar 7) | N/A |
| UI Design | Design visual elements (buttons, icons, menus) and establish a style guide | Define a color scheme, typography etc. for a cohesive visual theme | Sprint 1 (Feb 24-Mar 7) | N/A |
| UI Design | Create high fidelity mockups for all major screens | Refine wireframes (if doing) into detailed designs ready for implementation | Sprint 1 (Feb 24-Mar 7) | GUI Team Completion of wireframes |
| Menu Systems | Implement the login screen with form validation | Build an interactive login interface with input fields and error handling | Sprint 2 (Mar 8-Mar 21) | Auth & Profile Team (API for login functionality) |
| Menu Systems | Implement registration screen with necessary fields | Create a registration form for new users to sign up | Sprint 2 (Mar 8-Mar 21) | Auth & Profile Team (API for registration) |
| Menu Systems | Develop user profile screen | Implement a page showing stats, game history, and editable preferences | Sprint 2 (Mar 8-Mar 21) | Auth & Profile Team (API for profile data) |
| Menu Systems | Implement matchmaking lobby screen | Build an interface for players to queue up and select games | Sprint 1 (Feb 24-Mar 7) | Matchmaking Team (API for matchmaking and game data) |
| Menu Systems | Create the game lobby interface | Develop a pre-game screen for players to join, chat, and start matches | Sprint 2 (Mar 8-Mar 21) | Networking Team (real-time communication protocols) |
| Menu Systems | Develop settings menu | Implement a menu for users to adjust preferences (sound, notifications, etc) | Sprint 2 (Mar 8-Mar 21) | N/A |
| In-Game UI | Implement Interactive Checkers board | Create a draggable piece system with movement validation for Checkers | Sprint 2 (Mar 8-Mar 21) | Game Logic Team (game rules and state management) |
| In-Game UI | Implement Interactive Tic-Tac-Toe grid | Build a clickable grid for placing X’s and O’s | Sprint 2 (Mar 8-Mar 21) | Game Logic Team (game rules and state management) |
| In-Game UI | Implement Interactive Connect Four board | Develop a board with a drop mechanism for placing pieces | Sprint 2 (Mar 8-Mar 21) | Game Logic Team (game rules and state management) |
| In-Game UI | Display game state information | Show current turn, scores, and timers (if applicable) on the in-game screen | Sprint 2 (Mar 8-Mar 21) | Game Logic Team (game state data) |
| In-Game UI | Integrate an in-game chat window | Add a chat feature for players to communicate during matches | Sprint 2 (Mar 8-Mar 21) | Networking Team (real-time messaging protocols) |
| In-Game UI | Implement notifications for game events | Display alerts for events like “You Win!” and “Game Over!” | Sprint 2 (Mar 8-Mar 21) | Game Logic Team (event triggers) |
| In-Game UI | Display move history for Checkers (if applicable?) | Show a log of moves made during a Checkers game | Sprint 2 (Mar 8-Mar 21) | Game Logic Team (move data) |
| Animation/Effects (Note: Animations enhance the user experience by making interactions smooth and engaging) | Implement smooth transitions between screens | Add fade in/fade out effects for screen changes | Sprint 3 (Mar 22-Apr 11) | Game Logic Team |
| Animation/Effects | Create animations for piece movements | Animate piece dragging like Checkers, dropping in Connect Four | Sprint 3 (Mar 22-Apr 11) | GUI Team Completion of interactive game boards |
| Animation/Effects | Add visual effects for game events | Include effects for capturing pieces or winning a game | Sprint 3 (Mar 22-Apr 11) | Game Logic Team (event triggers) |
| Animation/Effects | Implement loading animations | Create animations for matchmaking and game start delays | Sprint 3 (Mar 22-Apr 11) | Networking Team (connection status) |
| Responsiveness | Ensure UI elements are responsive | Adapt the interface for mobile and desktop screen sizes | Sprint 3 (Mar 22-Apr 11) | GUI Team Completion of major UI components |
| Responsiveness | Test UI on different browsers and devices | Verify compatibility across platforms | Sprint 3 (Mar 22-Apr 11) | GUI Team Completion of major UI components |
| Responsiveness | Optimize UI performance | Ensure that the UI handles multiple games and real-time updates efficiently | Sprint 3 (Mar 22-Apr 11) | Networking Team (real-time data handling) |
| Sub Team Integration | Integrate login and registration screens | Connect the UI to authentication API’s | Sprint 3 (Mar 22-Apr 11) | Auth & Profile Team (API readiness) |
| Sub Team Integration | Connect game boards to game mechanics | Link UI interactions to game logic for all three games | Sprint 3 (Mar 22-Apr 11) | Game Logic Team (mechanics implementation) |
| Sub Team Integration | Implement real time multiplayer updates | Enable live updates for moves and chat using networking protocols | Sprint 3 (Mar 22-Apr 11) | Networking Team (communication protocols) |
| Sub Team Integration | Display user stats and leaderboards | Show rankings and player data in the UI | Sprint 3 (Mar 22-Apr 11) | Matchmaking Team (API’s for stats and rankings) |
| Sub Team Integration | Handle matchmaking queue updates | Update the UI with matchmaking status and game sessions | Sprint 3 (Mar 22-Apr 11) | Matchmaking Team (matchmaking logic) |
| Sub Team Integration | Collaborate with Integration team | Assist in end-to-end testing and resolve integration issues | Sprint 3 (Mar 22-Apr 11) | All Teams (completion of major components) |

List of Screens and UI layouts

- Login Screen

  - Allows users to end their credentials (username and password) to access the platform

  - Includes options for forgot password and a link to registration

- Registration Screen

  - Enables new users to create an account with fields like username, email, and password

  - May include terms of service agreement and a confirmation step

- Main Menu/Dashboard

  - The central hub after logging in, offering navigation to profile, leaderboards, game selection, and settings

  - Displays quick stats or recent activity for the user

- Profile Screen

  - Shows user details (ex, username, avatar) and allows editing of personal info

  - Displays game history and stats for Checkers, Connect Four, and Tic-Tac-Toe.

- Leaderboard Screen

  - Ranks players based on performance across all three games

  - May include filters or tabs for each game to view specific rankings

- Game Selection Screen

  - Lists the available games: Checkers, Connect Four, and Tic-Tac-Toe.

  - Users select a game to proceed to matchmaking

- Matchmaking Lobby (per game)

  - Facilitates joining a queue or creating a match for the chosen game

  - Shows the number of players in the queue and estimated wait time.

- Game Room Lobby (per game)

  - Pre-game area where players see who has joined, chat, and start the game when ready

  - Includes options to invite friends or adjust game settings if applicable.

- In-Game Screen for Checkers

  - Displays Checkerboard, pieces, current turn, and player info.l

  - Features in-game chat, forfeit button, and turn indicators

- In-Game Screen for Connect Four

  - Shows the Connect Four grid, discs, current turn, and player details

  - Includes chat and options to forfeit or propose a draw

- In-Game Screen for Tic-Tac-Toe

  - Presents the Tic-Tac-Toe 3x3 grid, X/O markers, current turn, and player info

  - Offers chat and basic in-game actions like forfeit

  - (another idea- increase the level of difficulty by increasing the size of grid?)

- Game Results Screen (per game)

  - Displays the outcome (win, loss, draw), updated stats, and post-game options

  - Provides buttons for rematch or returning to the main menu

- Settings/Option Screen

  - Allows users to adjust preferences such as sound, notifications, display settings

  - Accessible from main menu or in-game pause menu

- Notification/Alert Overlays

  - Pop-ups for system messages, errors, confirmations (“Are you sure you want to forfeit?”)

  - Overlays the current screen without requiring a full transition

- Reconnection Overlay

  - Appears during network issues, offering options to reconnect or exit

  - Ensures players can resume game after a disconnection

### Sprint 1 (Feb 24 - Mar 7) - UI Planning and Initial Development

Key Objectives:

- Identify and define all required screens and layouts for the application

- Develop design layout mockups for core UI components

- Set up the frontend project structure and integrate it with backend

- Implement the game board layout and rendering

| Task Name | Priority | Assigned to | Status | Deadline | Comments |
| --- | --- | --- | --- | --- | --- |
| Identify all necessary screens and UI layouts | High |  | In progress |  |  |
| Determine UI framework, set up necessary Plugins | High |  | Not started |  | Determine whether we want to create basic wireframes, or if we want to go right into designing layout mockups instead (or both?) |
|  | Select |  | Not started |  |  |
|  | Select |  | Not started |  |  |
|  | Select |  | Not started |  |  |
|  | Select |  | Not started |  |  |
|  | Select |  | Not started |  |  |
|  | Select |  | Not started |  |  |
|  | Select |  | Not started |  |  |
|  | Select |  | Not started |  |  |
|  | Select |  | Not started |  |  |